SeekhoAI — Requirements (Operational Shortlist)

Owner: Alishba (VA). Free-course landing page & design covered separately. Excludes Stripe, email, direct-to-paid campaign.

This document lists the remaining operational requirements for the SeekhoAI free-course lead-capture funnel. Complete in the order shown: tooling setup first, then collect the funnel inputs from Maaz, then launch the ads, then deploy.

# Requirements

| ID | Requirement | Owner / Source | Notes / Acceptance |
| --- | --- | --- | --- |
| R1 | Create a Facebook account | Alishba | Current email has no valid FB account; this blocks all ad access |
| R2 | Set up Meta Pixel (tracking) | Alishba | Fires Lead event on free-course signup |
| R3 | Set up Meta MCP (for posts and ads) | Alishba | Enables posting + ad management |
| R4 | Add Google Analytics (use sa542 account) | Alishba | Site-wide tracking live and verified |
| R5 | Get WhatsApp number from Maaz | Maaz → Alishba | Business number that powers the WhatsApp funnel; required before ads |
| R6 | Get Easypaisa details from Maaz | Maaz → Alishba | Payment details / link for the 999 PKR close in WhatsApp |
| R7 | Run the lead-capture ad campaign (free course → WhatsApp funnel) | Alishba | Meta Leads objective; per the WhatsApp Funnel Playbook |
| R8 | Work with Maaz to deploy | Maaz + Alishba | Final deployment of landing page + tracking |
| R9 | Put all of the above in the Excel online task tracker with edit access | Alishba | Shared with edit access; owner / priority / status / dependencies |

# Sequence

- Tooling setup: R1 → R2, R3, R4

- Collect funnel inputs from Maaz: R5 (WhatsApp number), R6 (Easypaisa details)

- Launch ads: R7 (only after R1–R6 are done)

- Deploy with Maaz: R8

- Track everything in Excel online: R9 (ongoing)

Dependencies: R5 and R6 (from Maaz) must be in hand before R7 (ads) can run — there’s no point driving leads to a funnel with no number to message or no way to take payment.